# 📋 EPIC STRUCTURE (TOP LEVEL)

Create one repository with the following Epics:

- EPIC 1 — Doctrine & Guardrails

- EPIC 2 — Project & Tooling Setup

- EPIC 3 — Core Domain Model

- EPIC 4 — Calculation Engine

- EPIC 5 — Stress Testing Engine

- EPIC 6 — Scoring Engine (Locked Logic)

- EPIC 7 — Configuration Layer

- EPIC 8 — Persistence Layer

- EPIC 9 — UI Screens

- EPIC 10 — Deal Ranking & Comparison

- EPIC 11 — PWA & Offline Support

- EPIC 12 — Testing & Validation

- EPIC 13 — Release Discipline

Each Epic contains atomic, testable tasks.

## 🧱 EPIC 1 — Doctrine & Guardrails (MANDATORY FIRST)

### Issue 1.1 — Add Investment Doctrine as Immutable App Constant

Type: Task
Description:
Create a constant file exporting the final investment doctrine text to be displayed in app footer.
Acceptance Criteria:

- Doctrine text matches roadmap exactly

- Not editable via UI

- Imported read-only

### Issue 1.2 — Lock Non-Negotiable Rules in Code Comments

Type: Task
Description:
Add top-level comments in core engine explaining:

- No leverage

- No IRR

- No overrides
Acceptance Criteria:

- Comments exist in /core/index.ts

- Visible to any future developer

## ⚙️ EPIC 2 — Project & Tooling Setup

### Issue 2.1 — Initialize React + TypeScript + Vite Project

Type: Task
Acceptance Criteria:

- App runs locally

- TypeScript strict mode enabled

### Issue 2.2 — Install & Configure Vitest

Type: Task
Acceptance Criteria:

- vitest --coverage runs

- Coverage report generated

### Issue 2.3 — Enforce Folder Structure

Type: Task
Description:
Create exact folder structure from roadmap.
Acceptance Criteria:

- /core, /ui, /tests, /config, /data exist

- No business logic in /ui

## 🧩 EPIC 3 — Core Domain Model

### Issue 3.1 — Define DealInput Interface

Type: Task
Acceptance Criteria:

- Fields exactly match roadmap

- Fully typed

- Exported from /core/types.ts

### Issue 3.2 — Define DealResult Interface

Type: Task
Acceptance Criteria:

- Includes all calculated metrics

- Includes component scores

- Includes final decision label

## 🧮 EPIC 4 — Calculation Engine (PURE FUNCTIONS)

### Issue 4.1 — Implement calculateNOI()

Type: Task
Acceptance Criteria:

- Pure function

- No side effects

- Unit tests covering edge cases

### Issue 4.2 — Implement calculateOwnerEarnings()

Type: Task
Acceptance Criteria:

- Deducts maintenance reserve

- Tested for zero & negative cases

### Issue 4.3 — Implement calculateOEY()

Type: Task
Acceptance Criteria:

- Returns decimal %

- Division-by-zero handled explicitly

### Issue 4.4 — Implement calculatePayback()

Type: Task
Acceptance Criteria:

- Returns years

- Infinite payback handled safely

## ⚠️ EPIC 5 — Stress Testing Engine

### Issue 5.1 — Vacancy Stress Test

Type: Task
Acceptance Criteria:

- Applies vacancy shock

- Returns stressed owner earnings

### Issue 5.2 — Municipal & Utilities Stress Test

Type: Task
Acceptance Criteria:

- Applies % increase

- Fully configurable

### Issue 5.3 — Maintenance Surge Stress Test

Type: Task
Acceptance Criteria:

- 2× reserve year applied

- No mutation of base data

### Issue 5.4 — Combined Worst-Case Stress Evaluator

Type: Task
Acceptance Criteria:

- Worst outcome selected

- Negative cash flow flagged

## 🎯 EPIC 6 — Scoring Engine (LOCKED)

### Issue 6.1 — Implement Auto-Reject Gates

Type: Task
Acceptance Criteria:

- OEY < 12% → reject

- Payback > 12 yrs → reject

- Stress negative → reject

- Stock premium < 3% → reject

### Issue 6.2 — Implement OEY Scoring Table

Type: Task
Acceptance Criteria:

- Matches locked thresholds

- Unit tested at boundaries

### Issue 6.3 — Implement Payback Scoring Table

Type: Task
Acceptance Criteria:

- Exact point mapping

- Tested at each band

### Issue 6.4 — Implement Stress Survival Scoring

Type: Task
Acceptance Criteria:

- Worst-case result drives score

- No averaging allowed

### Issue 6.5 — Implement Expense Quality Scoring

Type: Task
Acceptance Criteria:

- Qualitative input mapped to score

- Cannot be overridden later

### Issue 6.6 — Implement Deal Simplicity Scoring

Type: Task
Acceptance Criteria:

- Full control scores max

- Complex/shared scores lower

### Issue 6.7 — Implement Stock Yield Premium Scoring

Type: Task
Acceptance Criteria:

- Uses config benchmark

- Auto-reject enforced

### Issue 6.8 — Build Scoring Orchestrator

Type: Task
Acceptance Criteria:

- Runs gates first

- Returns final score + status

- Deterministic output

## 🧠 EPIC 7 — Configuration Layer

### Issue 7.1 — Create saConfig.ts

Type: Task
Acceptance Criteria:

- All thresholds centralized

- No magic numbers in logic

### Issue 7.2 — Version Config Changes

Type: Task
Acceptance Criteria:

- Config version exported

- Visible in UI footer

## 💾 EPIC 8 — Persistence Layer

### Issue 8.1 — Implement IndexedDB Storage

Type: Task
Acceptance Criteria:

- Deals persist across reloads

- Offline-safe

### Issue 8.2 — JSON Export / Import

Type: Task
Acceptance Criteria:

- Manual backup supported

- No data loss on import

## 🖥 EPIC 9 — UI Screens

### Issue 9.1 — Add Deal Screen

Type: Task
Acceptance Criteria:

- Step-by-step form

- Validation blocks missing inputs

### Issue 9.2 — Deal Detail Screen

Type: Task
Acceptance Criteria:

- Shows economics, stress, scoring

- Read-only results

## 📊 EPIC 10 — Deal Ranking & Comparison

### Issue 10.1 — Deal Ranking Table

Type: Task
Acceptance Criteria:

- Sorted by score descending

- Columns match doctrine

### Issue 10.2 — Filters & Sorting

Type: Task
Acceptance Criteria:

- Filter by status

- Sort by score, OEY, payback

## 📱 EPIC 11 — PWA & Offline

### Issue 11.1 — Service Worker Setup

Type: Task
Acceptance Criteria:

- App works offline

- Installable

### Issue 11.2 — App Icons & Manifest

Type: Task
Acceptance Criteria:

- Desktop & mobile install tested

## 🧪 EPIC 12 — Testing & Validation (CRITICAL)

### Issue 12.1 — Unit Tests for Calculations

Type: Task
Acceptance Criteria:

- 100% of calc functions tested

### Issue 12.2 — Scoring Threshold Tests

Type: Task
Acceptance Criteria:

- Boundary tests for every band

### Issue 12.3 — Golden Reference Deals

Type: Task
Acceptance Criteria:

- At least 5 hand-verified deals

- Scores locked

### Issue 12.4 — Full Pipeline Integration Test

Type: Task
Acceptance Criteria:

- Input → verdict works end-to-end

## 🚦 EPIC 13 — Release Discipline

### Issue 13.1 — Pre-Release Checklist

Type: Task
Acceptance Criteria:

- All tests passing

- No TODOs in core

- Scoring unchanged

## 🎯 FINAL CIO NOTE (FOR THE DEV BOARD)

This backlog is intentionally restrictive.
Any feature request that bypasses stress, payback, or rejection logic is a capital risk and must be rejected.